DevAssemble

Implementation Plan for AI Coding Agents

From Prompt to Live SaaS Stack Without Button-Hunting

Prepared by: Marius

Date: March 2026

Version: 1.0 — Agent-Executable Specification

# 0. How to Use This Document

This document is designed to be fed directly to Claude Code or OpenAI Codex as the primary context for implementation. Each section maps to a concrete coding task. The document is structured so an agent can work through it sequentially, with each milestone producing a testable, deployable artifact.

For Claude Code: Copy each milestone section into a CLAUDE.md file at the repo root. Point Claude Code at the repo and tell it to implement the current milestone. After each milestone passes its acceptance criteria, move to the next.

For Codex: Use each milestone as a task prompt. Provide the repo URL and the milestone section as context. Codex will generate PRs against the repo.

Every milestone has: a goal statement, the exact files/directories to create, the interfaces/types to implement, acceptance criteria that can be verified programmatically, and explicit out-of-scope boundaries to prevent scope creep.

# 1. Project Bootstrap

Before any coding begins, set up the monorepo structure, tooling, and CI. This is milestone zero and should take under 1 hour.

## 1.1 Repository Structure

Create a monorepo with the following layout:

devassemble/ ├── apps/ │ ├── cli/ # CLI entry point (commander.js) │ └── web/ # Next.js dashboard (later) ├── packages/ │ ├── core/ # Planner, Executor, StateStore │ ├── providers/ # All provider packs │ └── types/ # Shared TypeScript types ├── templates/ # Golden-path app templates ├── tests/ ├── CLAUDE.md # Agent instructions per milestone ├── turbo.json └── package.json # Turborepo workspace root

## 1.2 Tooling Decisions

| Concern | Choice | Rationale |
| --- | --- | --- |
| Monorepo | Turborepo | Fast, zero-config, good TS support |
| Language | TypeScript (strict) | Type safety for provider contracts |
| Runtime | Node.js 20+ | Native fetch, stable ESM |
| CLI framework | Commander.js | Lightweight, well-known |
| Testing | Vitest | Fast, native TS, compatible with Turborepo |
| State storage | SQLite (via better-sqlite3) | Zero-infra local state, portable |
| LLM integration | Anthropic SDK | Claude for intent parsing only |
| CI | GitHub Actions | Dogfooding your own provider |

## 1.3 Acceptance Criteria

- pnpm install completes without errors from repo root.

- pnpm build compiles all packages with zero type errors.

- pnpm test runs and passes (even if only a placeholder test).

- The CLI binary (devassemble) is executable and prints help text.

# 2. Core Types (packages/types)

These are the shared contracts that every other package depends on. Implement these first with no external dependencies. Every type here is a direct input to the agent — it must be copy-pasteable into a prompt as context.

## 2.1 AppSpec

The normalized representation of what the user wants to build. This is the output of intent parsing.

interface AppSpec { name: string; description: string; domain?: string; auth: { provider: 'clerk'; strategy: 'email' ¦ 'google' ¦ 'both'; }; billing: { provider: 'stripe'; mode: 'subscription' ¦ 'one-time' ¦ 'none'; }; database: { provider: 'neon'; }; email: { provider: 'resend'; }; monitoring: { errorTracking: 'sentry'; analytics: 'posthog'; }; hosting: { provider: 'vercel'; }; dns: { provider: 'cloudflare'; }; budgetCeiling?: number; // monthly USD cap }

## 2.2 RunPlan and Task

The execution graph. Each task is a node in a DAG with typed inputs, outputs, dependencies, and rollback instructions.

type TaskStatus = 'pending' ¦ 'running' ¦ 'success' ¦ 'failed' ¦ 'skipped' ¦ 'rolled_back'; type RiskLevel = 'low' ¦ 'medium' ¦ 'high'; interface Task { id: string; name: string; // human-readable provider: string; // 'github' ¦ 'vercel' ¦ 'neon' ¦ ... action: string; // provider-specific action name params: Record<string, unknown>; dependsOn: string[]; // task IDs outputs: Record<string, unknown>; status: TaskStatus; risk: RiskLevel; requiresApproval: boolean; retryPolicy: { maxRetries: number; backoffMs: number; }; timeoutMs: number; error?: string; startedAt?: Date; completedAt?: Date; } interface RunPlan { id: string; appSpec: AppSpec; tasks: Task[]; estimatedCostUsd: number; createdAt: Date; status: 'draft' ¦ 'approved' ¦ 'executing' ¦ 'completed' ¦ 'failed' ¦ 'rolled_back'; }

## 2.3 ProviderPack Interface

The contract every provider integration must implement. This is the key abstraction — keep it tight.

interface ProviderPack { name: string; actions: string[]; // list of supported actions discover(creds: Credentials): Promise<DiscoveryResult>; plan(action: string, params: unknown): Promise<TaskTemplate[]>; apply(task: Task, ctx: ExecutionContext): Promise<TaskResult>; verify(task: Task, ctx: ExecutionContext): Promise<VerifyResult>; rollback(task: Task, ctx: ExecutionContext): Promise<RollbackResult>; }

## 2.4 Acceptance Criteria

- All types compile with strict TypeScript, no any types.

- Types are exported from packages/types/src/index.ts and importable by other packages.

- A unit test validates that a sample AppSpec, RunPlan, and ProviderPack type-check correctly.

# 3. Intent Planner (packages/core/planner)

The planner takes natural-language input and produces a typed AppSpec and RunPlan. This is the ONLY place the LLM is used. Everything downstream is deterministic.

## 3.1 Architecture

- Step 1 — LLM Parse: Send the user prompt to Claude with a structured output schema. The system prompt constrains output to valid AppSpec JSON. No freeform generation.

- Step 2 — Rule Engine: A deterministic TypeScript function takes the AppSpec and emits a RunPlan (DAG of tasks). This encodes all domain knowledge: if billing mode is subscription, add Stripe webhook task, customer portal task, price object task, etc.

- Step 3 — Dependency Resolution: Topological sort of the task DAG. Validate no cycles. Assign risk levels and approval gates.

## 3.2 Rule Engine: Key Rules to Encode

These are the domain knowledge rules that turn an AppSpec into a complete RunPlan. Each rule is a pure function.

| If AppSpec has... | Then emit tasks for... | Depends on... |
| --- | --- | --- |
| (always) | Create GitHub repo, scaffold Next.js template, initial commit | Nothing (root tasks) |
| database: neon | Create Neon project, create database, run schema migration, inject DATABASE_URL | GitHub repo created |
| auth: clerk | Create Clerk application, configure OAuth providers, inject CLERK_SECRET_KEY and NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY | GitHub repo created |
| billing: stripe (subscription) | Create Stripe product + price, configure webhook endpoint, set up customer portal, inject STRIPE_SECRET_KEY and STRIPE_WEBHOOK_SECRET | Vercel deployed (needs URL for webhook) |
| hosting: vercel | Create Vercel project, link GitHub repo, set env vars from prior tasks, deploy preview | GitHub repo + all env vars ready |
| dns: cloudflare + domain | Add domain to Cloudflare, create DNS records pointing to Vercel, verify propagation | Vercel deployed |
| email: resend | Create Resend API key, verify sending domain, inject RESEND_API_KEY | Domain configured |
| monitoring: sentry | Create Sentry project, inject DSN, add Sentry Next.js plugin to template | GitHub repo created |
| monitoring: posthog | Create PostHog project, inject NEXT_PUBLIC_POSTHOG_KEY, add PostHog provider to template | GitHub repo created |

## 3.3 Implementation Notes

- The LLM call uses a strict JSON schema with tool_use / function calling to guarantee structured output. No regex parsing of freeform text.

- If the LLM output is ambiguous (e.g., user says "payments" but does not specify subscription vs. one-time), the planner should set a default (subscription) and flag it for user confirmation in the plan review step.

- The rule engine must be unit-testable without any LLM calls. Test it by passing hand-crafted AppSpec objects and asserting the resulting RunPlan DAG structure.

## 3.4 Acceptance Criteria

- Given the prompt "build menugen — a restaurant menu generator SaaS with subscriptions", the planner outputs a valid AppSpec with billing.mode = 'subscription'.

- The rule engine generates a RunPlan with at least 15 tasks in correct dependency order.

- Topological sort detects and rejects a manually-injected cycle.

- The rule engine has >90% branch coverage in unit tests.

# 4. Execution Runtime (packages/core/executor)

The executor walks the RunPlan DAG, dispatches tasks to provider packs, handles retries, checkpointing, approval gates, and rollback. This is the most critical piece of infrastructure.

## 4.1 Execution Loop

- Find all tasks with status 'pending' whose dependencies are all 'success'.

- For each ready task: if task.requiresApproval, pause and prompt the user (CLI interactive prompt). If approved, proceed. If rejected, mark as 'skipped' and cascade.

- Call provider.apply(task, ctx). On success, call provider.verify(task, ctx). If verify passes, set status to 'success' and persist outputs to state store.

- On failure: retry per retryPolicy. If retries exhausted, set status to 'failed'. Offer user choice: skip task, retry manually, or rollback entire run.

- On rollback: walk completed tasks in reverse dependency order, calling provider.rollback(task, ctx) for each.

- Checkpoint: after every task status change, persist the full RunPlan to the state store. This enables resume after crash.

## 4.2 Execution Context

The ExecutionContext is passed to every provider call. It provides access to outputs from prior tasks and credentials.

interface ExecutionContext { runId: string; appSpec: AppSpec; getOutput(taskId: string, key: string): unknown; getCredential(provider: string): Promise<Credentials>; log(level: 'info'¦'warn'¦'error', msg: string, meta?: object): void; emitEvent(event: RunEvent): void; }

## 4.3 State Store

SQLite-backed local state. Three tables: runs (serialized RunPlan JSON), events (append-only audit log), and credentials (encrypted references, never raw values).

- On every task status change, UPDATE the run row and INSERT an event row in a single transaction.

- The resume command reads the latest run state and feeds it back into the execution loop, skipping completed tasks.

## 4.4 Approval Policy (v1 — Keep Simple)

| Action Category | Approval Required? |
| --- | --- |
| Read / discover / plan | No — auto-run |
| Create free-tier resource (repo, Sentry project) | No — auto-run |
| Create billable resource (Neon DB, Vercel project) | Yes — show cost estimate first |
| Deploy to preview | No — auto-run |
| Deploy to production | Yes |
| DNS cutover / domain attach | Yes |
| Stripe live mode activation | Yes |
| Secret injection into environment | No — auto-run (logged) |

## 4.5 Acceptance Criteria

- A mock RunPlan with 5 tasks executes in correct dependency order (verified by assertion on execution timestamps).

- A task configured with retryPolicy retries exactly N times before failing.

- A failed run can be resumed from checkpoint, skipping already-completed tasks.

- Rollback executes in reverse dependency order and all mock providers receive rollback calls.

- Every task status change produces a row in the events table.

# 5. Provider Packs (packages/providers)

Each provider pack wraps one external service. Build them in this order — each one unlocks more of the golden path.

## 5.1 Implementation Order

| # | Provider | Key Actions | API / Auth |
| --- | --- | --- | --- |
| 1 | GitHub | Create repo, commit template, configure branch protection | GitHub App or PAT. REST API (Octokit). |
| 2 | Neon | Create project, create database, run SQL migration, return DATABASE_URL | Neon API key. REST API. |
| 3 | Vercel | Create project, link repo, set env vars, trigger deploy, return preview URL | Vercel API token. REST API. |
| 4 | Clerk | Create application, configure OAuth, return API keys | Clerk Backend API key. REST API. |
| 5 | Stripe | Create product, create price, configure webhook, set up portal, return keys | Stripe secret key. stripe-node SDK. |
| 6 | Cloudflare | Add domain, create DNS records, verify propagation | Cloudflare API token. REST API. |
| 7 | Resend | Create API key, verify domain, return RESEND_API_KEY | Resend API key. REST API. |
| 8 | Sentry | Create project, return DSN | Sentry auth token. REST API. |
| 9 | PostHog | Create project, return project API key | PostHog personal API key. REST API. |

## 5.2 Per-Provider Implementation Pattern

Every provider pack follows the exact same file structure:

packages/providers/github/ ├── src/ │ ├── index.ts # exports the ProviderPack │ ├── actions/ # one file per action │ │ ├── create-repo.ts │ │ └── commit-template.ts │ └── client.ts # authenticated API client ├── tests/ └── package.json

## 5.3 Critical: Human Operator Fallback

For v1, every provider pack must have a fallback mode. If an API call fails or the action requires a manual step (e.g., Clerk OAuth app needs Google Console setup), the provider should:

- Log the exact step that failed and what the operator needs to do.

- Pause the run with status 'awaiting_operator'.

- Emit a structured OperatorTask to the events table with: provider, action, what to do, context needed, and expected outputs.

- Allow the operator (you, in beta) to manually resolve and resume the run.

Every manual intervention becomes a tagged issue in your backlog. This is how you systematically close the automation gap.

## 5.4 Acceptance Criteria (per provider)

- discover() returns valid account info or a clear auth error.

- apply() creates the expected resource and returns outputs matching the typed schema.

- verify() confirms the resource exists and is configured correctly.

- rollback() deletes/reverts the resource cleanly.

- All actions work against real provider APIs in an integration test (use test/sandbox accounts).

# 6. CLI (apps/cli)

The CLI is the primary interface for v1. Keep it minimal.

## 6.1 Commands

| Command | Behavior |
| --- | --- |
| devassemble init <prompt> | Parse prompt into AppSpec, generate RunPlan, display plan with cost estimates, ask for approval. |
| devassemble execute | Run the approved plan. Show real-time task status. Pause at approval gates. Stream logs. |
| devassemble status | Show current run status: completed tasks, pending tasks, any failures. |
| devassemble resume | Resume a paused or failed run from last checkpoint. |
| devassemble rollback | Rollback the current run. Confirm with user before proceeding. |
| devassemble creds add <provider> | Store provider credentials (API keys/tokens) in local encrypted store. |
| devassemble creds list | List configured providers (never show raw values). |

## 6.2 UX Requirements

- Use ora or similar for spinners during async operations.

- Use chalk for colored output: green for success, yellow for approval prompts, red for errors.

- The plan display (after init) should show a visual DAG or ordered list of tasks with cost estimates and approval flags.

- Approval prompts must be explicit y/n with clear descriptions of what will happen and what it costs.

## 6.3 Acceptance Criteria

- devassemble init "build menugen" produces a displayed plan with at least 10 tasks.

- devassemble execute with all mock providers runs to completion, producing a final summary.

- devassemble rollback calls rollback on all completed tasks in reverse order.

- devassemble resume after a simulated crash resumes from the correct checkpoint.

# 7. Golden Path App Template (templates/)

The template is the Next.js application that gets scaffolded into the user’s repo. It must be production-ready out of the box with all provider integrations pre-wired.

## 7.1 Template Contents

- Next.js 14+ App Router with TypeScript strict mode.

- Clerk middleware and auth provider pre-configured (reads from env vars).

- Stripe checkout and webhook handler at /api/webhooks/stripe.

- Neon/Drizzle ORM setup with a base schema (users table linked to Clerk, subscriptions table linked to Stripe).

- Resend email utility with a welcome email template.

- Sentry error boundary and Next.js plugin configuration.

- PostHog provider component in the app layout.

- Tailwind CSS + shadcn/ui base components.

- A landing page, auth pages (sign-in/sign-up via Clerk), a dashboard stub, and a settings/billing page stub.

## 7.2 Environment Variables

The template uses a .env.example with every required variable. The executor injects real values into Vercel’s env var system during deployment. The template code reads from process.env at runtime — no build-time secrets.

## 7.3 Acceptance Criteria

- The template can be cloned independently and run with pnpm dev after providing env vars manually.

- All provider integrations (Clerk auth, Stripe checkout, Neon DB queries, Resend email, Sentry errors, PostHog events) work correctly when env vars are set.

- The template passes eslint and type-check with zero errors.

# 8. Implementation Milestones

Work through these sequentially. Each milestone is a self-contained PR that can be reviewed and merged independently.

## Milestone 1: Skeleton (Week 1)

Goal: Monorepo compiles, CLI prints help, all packages exist with placeholder exports.

- Set up Turborepo workspace with all packages.

- Implement shared types (Section 2).

- CLI binary with commander.js that prints help and a placeholder init command.

- CI pipeline: lint + typecheck + test on push.

Agent prompt: "Set up a TypeScript Turborepo monorepo per the structure in Section 1. Implement all types from Section 2 in packages/types. Create a CLI entry point in apps/cli using commander.js. Add a GitHub Actions workflow for lint, typecheck, test. All packages should compile with zero errors."

## Milestone 2: Planner (Week 2)

Goal: Given a text prompt, produce a typed AppSpec and RunPlan.

- Implement the LLM-based intent parser (Section 3.1 Step 1).

- Implement the deterministic rule engine (Section 3.1 Step 2 + 3.2).

- Unit tests for the rule engine covering all rules in the table.

Agent prompt: "Implement the Intent Planner in packages/core/planner per Section 3. The LLM parser calls Claude via @anthropic-ai/sdk with structured output to produce an AppSpec. The rule engine is a pure function that converts AppSpec to RunPlan following the rules table. Write unit tests for every rule. The rule engine must not call any LLM."

## Milestone 3: Executor (Week 3)

Goal: The execution runtime can walk a RunPlan DAG with mock providers.

- Implement the DAG executor (Section 4.1).

- Implement the SQLite state store (Section 4.3).

- Implement approval gates (Section 4.4).

- Implement retry, checkpoint, resume, and rollback.

- Integration test with a mock RunPlan of 5-8 tasks.

Agent prompt: "Implement the Execution Runtime in packages/core/executor per Section 4. Use better-sqlite3 for the state store. Build the DAG walker, retry logic, checkpoint/resume, and rollback. Create a MockProviderPack for testing. Write integration tests that verify: correct execution order, retry behavior, resume from checkpoint, and rollback in reverse order."

## Milestone 4: GitHub + Neon Providers (Week 4)

Goal: The system can create a real GitHub repo and provision a real Neon database.

- Implement GitHub provider pack (Section 5).

- Implement Neon provider pack.

- Credential storage in CLI.

- End-to-end test: init + execute with real APIs creates a repo with a connected database.

Agent prompt: "Implement the GitHub and Neon provider packs in packages/providers following the pattern in Section 5.2. GitHub uses Octokit, Neon uses their REST API. Implement discover, apply, verify, and rollback for each. Add the creds add/list commands to the CLI. Write integration tests against real APIs using test accounts."

## Milestone 5: Vercel + Template (Week 5-6)

Goal: Full golden path from prompt to live preview URL.

- Build the Next.js template (Section 7).

- Implement Vercel provider pack.

- Wire template scaffolding into the GitHub provider’s commit-template action.

- End-to-end: devassemble init + execute produces a live preview URL with working auth and database.

Agent prompt: "Build the golden path app template in templates/ per Section 7. Implement the Vercel provider pack. The execute flow should: create GitHub repo, commit template, create Neon DB, create Vercel project linked to the repo, set env vars, trigger deploy, and return a preview URL. Test end-to-end."

## Milestone 6: Remaining Providers (Week 7-8)

Goal: Complete provider coverage for the golden path.

- Implement Clerk, Stripe, Cloudflare, Resend, Sentry, and PostHog provider packs.

- Full end-to-end: prompt to production with custom domain, auth, billing, email, monitoring, and analytics.

Agent prompt: "Implement the remaining provider packs (Clerk, Stripe, Cloudflare, Resend, Sentry, PostHog) per Section 5. Each follows the standard ProviderPack interface. Add them to the rule engine’s task generation. Run a full end-to-end test of the golden path."

## Milestone 7: Polish + Beta Launch (Week 9-10)

Goal: Ready for first external users.

- CLI UX polish: spinners, colors, clear error messages, plan display.

- Operator dashboard: simple web view of active runs, paused tasks, operator queue (can be a basic Next.js app).

- Documentation: README, quickstart guide, provider setup guides.

- Landing page with waitlist.

Agent prompt: "Polish the CLI per Section 6.2. Build a minimal operator dashboard in apps/web that shows active runs and the operator task queue from the events table. Write a README with quickstart instructions. Create a landing page."

# 9. Explicit Out-of-Scope for v1

To prevent scope creep, the following are explicitly NOT in v1. Do not implement these regardless of how tempting they are:

- Browser automation (Playwright). Use human operator fallback instead.

- Terraform/IaC export. The state store is sufficient for v1.

- Drift detection. Periodic reconciliation is a v2 feature.

- Multiple app archetypes (mobile, marketplace, etc.). Only B2B web SaaS.

- Multiple stack choices (e.g., Supabase vs. Neon). The golden path is fixed.

- Web dashboard for end users. CLI only for v1. Operator dashboard is internal.

- Self-serve signup. Beta users are onboarded manually.

- Cost tracking beyond estimates. Users manage their own provider billing.

- Team features, RBAC, SSO. Single-user only for v1.

- Custom domains for the DevAssemble platform itself.

# 10. Success Metrics for v1

| Metric | Target | How to Measure |
| --- | --- | --- |
| Prompt to preview URL | < 30 minutes | Run timer in executor |
| Prompt to production | < 2 hours, < 5 approvals | Run timer + approval count |
| Golden path completion rate | > 80% without operator | Operator task count per run |
| Rollback success rate | 100% | Integration test suite |
| Beta users onboarded | 10 in first month | Manual tracking |
| Operator interventions per run | Decreasing weekly | Events table analytics |

End of Implementation Plan